Business Requirements Specification Document:

Automated Timesheet Data Migration & Observability Platform

By: Lwazisile Mhlambi

Date: 17 August 2026

Table of Contents

Business Requirements Specification	3

Document Purpose	3

Business Overview	3

1. Data Standardisation	3

2. Scope	4

2.1 In Scope	4

2.2 Out of Scope	4

3. Stakeholders	4

4. Current System Architecture (As Built)	5

5. Functional Requirements: Delivered	5

6. Functional Requirements: Outstanding	6

7. Non-Functional Requirements	6

8. Assumptions & Constraints	6

9. Acceptance Criteria	7

10. Document History	7

## Business Requirements Specification

Automated Timesheet Data Migration & Observability Platform

Sambe Consulting: Timesheet Automation Project

| Field | Detail |
| --- | --- |
| Document Owner | Lwazisile Mhlambi |
| Business Owners | Bhavesh Lala (CEO, Sambe Consulting); Shaila Jivan (Managing Director, Sambe Consulting) |
| Client / Sponsor Organisation | Sambe Consulting |
| Document Status | Draft: reflects work completed to date |
| Date | 17 August 2026 |
| Version | 1.0 |

## Document Purpose

This Business Requirements Specification (BRS) provides an overview of the Automated Timesheet Data Migration & Observability project undertaken by the Sambe Graduates, delivered by Sambe Consulting. It records the business need, scope, and functional and non-functional requirements for the solution, and documents the portion of the solution that has been designed, built, and stabilised to date.

## Business Overview

Timesheet data was historically captured and consolidated manually from Excel workbooks across multiple folders, sheets, and formats. This manual approach was slow, error-prone, and offered no consistent audit trail of changes, updates, or exceptions. The business required a scalable, automated solution to extract, validate, and load timesheet data into a normalised relational database, with full auditability and real-time observability of the pipeline's health.

The solution automates this migration using SQL Server Integration Services (SSIS), stages and validates data before loading it into target tables, and streams operational and audit activity into an Elastic Stack (Elasticsearch, Logstash, Kibana) deployment for monitoring. Deployment is managed across Dev/Test and Production environments.

### 1. Data Standardisation

- Automate the extraction, transformation, and loading of timesheet data from Excel sources into a normalised SQL Server database.

- Ensure data integrity and full audit logging of inserts, updates, and deletions across the migration pipeline.

- Provide observability of pipeline and database activity through Elastic Stack dashboards.

- Support controlled deployment of the solution across Dev/Test and Production environments.

### 2. Scope

### 2.1 In Scope

- Design and implementation of a normalised staging-to-target database schema for timesheet data.

- SSIS packages to loop through source folders/workbooks, extract data dynamically, and load it via staging tables.

- MERGE-based load logic (insert/update/soft-delete handling) with row-level audit logging.

- Integration of SQL Server audit and activity data with Logstash and Elasticsearch, with Filebeat monitoring server-level activity.

- Deployment of SSIS packages across Dev/Test and Production environments.

- GitHub Actions CI/CD automation

- Kibana dashboard build-out and alerting rule configuration

- SQL Server Agent job scheduling

- Data presentation using Power BI

### 2.2 Out of Scope

N/A

### 3. Stakeholders

| Name | Role | Interest |
| --- | --- | --- |
| Bhavesh Lala | CEO, Sambe Consulting | Business owner / project sponsor |
| Shaila Jivan | Managing Director, Sambe Consulting | Business owner / project sponsor |
| Angela Howell | Operations Manager | Project Sponsor |
| Lwazisile Mhlambi | Data and Business Intelligence Graduate | Solution design, development, and delivery |

### 4. Current System Architecture (As Built)

The pipeline follows a staging-to-target pattern:

- tblStagingTimesheet — raw data landed from source Excel files via SSIS.

- tblTimesheetEntries — validated, transformed entries merged from staging.

- tblTimesheet — final consolidated target table.

- tblAuditLog — captures INSERT/UPDATE/DELETE activity across load tasks, streamed to Elasticsearch via Logstash.

Server-level activity across the SQL Server instance is monitored via Filebeat, feeding into the same Elastic Stack pipeline for centralised observability.

### 5. Functional Requirements: Delivered

| Ref | Requirement | Status |
| --- | --- | --- |
| FR-01 | System shall extract timesheet data from Excel files across multiple folders and sheet structures and load into a staging table. | Delivered |
| FR-02 | System shall load validated data from staging into target entry and timesheet tables using a MERGE pattern (not insert-only). | Delivered: Load Timesheet task rewritten from insert-only to full MERGE |
| FR-03 | System shall match existing vs. new/changed records using a stable, deterministic business key rather than a volatile surrogate key. | Delivered: match key changed to ConsultantID + WorkDate + StartTime + EndTime; RowSeq removed from the MERGE ON clause after it was found to cause duplicate and stale rows on reload |
| FR-04 | System shall record distinct audit log entries for inserted vs. updated rows, not a single generic log entry. | Delivered: conditional audit logging using row-count branching (@RowsInserted, @RowsUpdated, @RowsDeleted) |
| FR-05 | System shall support soft-delete handling for removed source records rather than hard deletion. | Delivered: IsDeleted / DeletedAt flags |
| FR-06 | System shall extend consistent audit logging across all data domains, not only timesheets. | Delivered: extended to Load Consultants, Load Leave, Load Clients, Load Expense Claim |
| FR-07 | System shall stream database audit and activity data into Elasticsearch for centralised monitoring. | Delivered: Logstash connected directly to tblAuditLog; Filebeat monitors SQL Server-wide activity |
| FR-08 | System shall support deployment of SSIS packages across multiple environments. | Delivered: Dev/Test and Production environments configured |
| FR-09 | Kibana dashboards for real-time visualisation of audit logs and pipeline health | Delivered: Ingestion pipeline is live; dashboard/visualisation |
| FR-10 | SQL Server Agent scheduling for unattended automated runs | Delivered: Jobs for DevTest and Production are live |
| FR-11 | CI/CD pipeline via GitHub Actions for build, deploy, and rollback of SSIS packages | Delivered: environments (Dev/Test, Production) exist but are deployed manually |

### 6. Functional Requirements: Outstanding

N/A

### 7. Non-Functional Requirements

No specific non-functional constraints (performance SLAs, data volumes, retention periods, or formal security requirements) have been defined by the business at this stage. This BRS will be updated once such constraints are confirmed with the business owners.

### 8. Assumptions & Constraints

- The solution operates within Sambe Consulting's existing SQL Server and network environment.

- Source Excel files follow varying but broadly consistent structures across folders, handled dynamically by the SSIS extraction logic.

- Elastic Stack components (Elasticsearch, Logstash, Kibana, Filebeat) are hosted and accessible within the current environment.

- Dev/Test and Production environments are currently deployed and maintained manually pending future CI/CD automation.

### 9. Acceptance Criteria

- Timesheet data loads from source Excel files into staging and target tables without duplicate or stale rows across repeated reloads.

- Every insert, update, and soft-delete across in-scope load tasks produces a corresponding, correctly categorised audit log entry.

- Audit log activity is visible in Elasticsearch via the Logstash pipeline.

- SSIS packages deploy and execute successfully in both Dev/Test and Production environments.

### 10. Document History

| Version | Date | Author | Description |
| --- | --- | --- | --- |
| 1.0 | 17 Aug 2026 | Lwazisile | Initial BRS; overview and documentation of work completed to date |